VTrans Fall 2023 Transportation Alternatives (TAP)

and

Municipal Highway and Stormwater Mitigation Program Grant (MHSMP)

Combined Application

Thoroughly read the TAP and MHSMP application guidebooks before you begin your application. It includes important program information and step-by-step instructions. Pay particular attention to the application process requirements.  Applications are due by e-mail by December 8, 2023.  Please e-mail the completed application to: Ross.gouin@vermont.gov and Scott.robertson@vermont.gov.

Fisher Hill Road Culvert #10

(Project Name/Title)

Morgan Wilbur

(Municipality contact person responsible

for the management of this project)

Grafton

(Town)

05146

(Zip Code)

P.O. Box 180 Grafton, VT 05146

(Mailing Address)

802-843-2552

(Phone)

townadmin@graftonvt.org

(e-mail address)

$ 284,000

Amount of Federal Funds requested (no more than 80% of the project cost estimate).

$ 71,000

Amount of Local Match.  Example:

Federal Award = $600,000 (80% of total)

Local Match = $150,000 (20% of total)

Total Project Cost = $750,000 (100% of the total)

| County: Windham Town/Village/City: Grafton Specific location, street, or road: TH #38 Fisher Hill Road, Culvert #10, 0.4 miles from Route 121 East Regional Planning Commission: Windham Regional Commission If a linear project, what is the length in feet? 70’ Is the project on or intersecting to a State maintained highway? Yes ☐ No ☒ - Note: If yes, be sure to include documentation that you have notified the VTrans District Transportation Administrator of the intent to apply for TA funding and have provided them with a brief (one paragraph) description of the proposed project. Project type being applied for: ☐ Scoping ☒ Design/Construction The municipality understands that a typical construction project utilizing TAP or MHSMP Program funds will take roughly three years (min.) in the Design and ROW phases prior to going to construction (as pointed out in the TAP and MHSMP Application Guides)? Yes ☒ No ☐ Does this project have a previously completed scoping or feasibility study? Yes ☐ No ☒ Note: Attach a map(s) of the project area and clearly show the limits of the project as well as surrounding benefits from the proposed improvement. If the project is within or adjacent to a designated downtown, village or growth center, clearly indicate the relationship of the proposed project to the boundary of the designated area. Color photos of the area are also recommended. Fiscal Information: Accounting System Automated ☐ Manual ☒ Combination☐ SAM Unique Identifier # K4J3R3XDF1C9 Fiscal Year End Month June |  |
| --- | --- |
| Property Ownership: If the proposed project is on private property that will need to be acquired by the Municipality through purchase, easement, or eminent domain (includes temporary construction rights) in accordance with the “Uniform Act”, then the municipality is committed to exercising its right of eminent domain to acquire the rights to construct the project if necessary. Yes ☒ No ☐ |  |
| Funding: Does this project already have existing funding? If so, please describe. Yes ☐ No ☒ N/A Please note that existing projects will not be considered for additional funding without a current NEPA clearance and ROW clearance. Please provide date of clearances below: N/A Will you accept an award less than you applied for? Yes ☒ No ☐ - If yes, please indicate whether local funds will be used to make up the shortfall, or if the project scope will be reduced. If the project scope is to be reduced, describe what part of the project (please be specific) you would accept partial funding for. Local funds will be used to make up the shortfall. |  |
| A support letter from the governing body of the applicant municipality or organization and an acknowledgment and source of the local match and commitment to future maintenance responsibility for construction projects is required (must be dated within 1 year of the application). Is a letter of support attached? Yes ☒ No ☐ |  |
| Regional Planning Commission Letter of Support: In order to apply, the project must have a letter of support from the regional planning commission. Is a letter of support attached? Yes ☒ No ☐ |  |
| PLEASE NOTE: If this application is for salt or sand shed funding, the applicant must read and understand the Municipal Assistance Section Salt Shed Application Guide. All of the following scoring questions below must thoroughly convey an understanding of the salt and sand guidance provided. Application Scoring Criteria: - Please give a brief description of the project (be sure to indicate the primary facility type being applied for and be concise). (10 points max.) The project is to construct a concrete 14’ foot wide and 7’ foot tall concrete box culvert on an unnamed tributary of the Saxtons River where it meets Fisher Hill Road. The box culvert will be buried 2’ feet and filled with stone to match the natural streambed. This box culvert will address repeated issues with erosion and sedimentation during increasingly frequent large stormwater events. The Culvert #10 on Fisher Hill Road is undersized. A VTrans Hydraulic study determined that the existing 72-inch-tall, 77-inch-wide squash pipe culvert does not meet VTrans Hydraulic Manual Standards for stream equilibrium nor state standards for bankfull width. The existing culvert failed both during Tropical Storm Irene and the July 2023 rainstorms, floodwaters overtopped and went around both sides of the culvert; destroying the road from that site to the bottom of the slope a distance of about 0.15 miles. Furthermore, this culvert experiences substantial regular damage and erosion under non-emergency conditions and had already been identified as a priority for mitigation several years prior to the 2023 storms in the Grafton Local Hazard Mitigation plan. The repeated failure of the culvert puts large amounts of sediment and road materials into the Saxtons River, harming water quality and the natural ecosystem of the Saxtons River watershed. Fisher Hill Road is one of two roads providing immediate access in and out of Grafton to the north (Chester, Rockingham, and Springfield). Most importantly, this culvert is placed between the village center and the Highway Garage. During a floodwater event, when Fisher Hill is impassable, the highway crew members take a long detour. Along with that, the Fire & Rescue Departments get fuel from the Highway Garage. |  |
| - What is the feasibility of this project? Feasibility (or Scoping) study applications will not be scored on this criterion. Also, please describe the extent of project development to date. (10 points max.) This project could proceed on approval of the application and receipt of an ANR DEC permit from the Streambank Alteration Engineer. Once approval of the grant is received, a Request for Proposals would be published in our newspaper of record and sent to 10 or more contractors, all in accordance with our purchasing policy which meets federal and state requirements. Grafton has much experience with box culverts and their installation and has several firms who have installed them in our town during and since TS Irene. |  |
| - Does this project address a need identified in a local or regional planning document? If so, please describe. (5 points max.) This project was identified as a top priority in the Grafton Local Hazard Mitigation Plan 2019-2023. On page 62 (Table 10: 2019-2023 Town of Grafton Mitigation/Preparedness Strategies and Actions), this project is listed as project #2. The first project was mitigated 3 years ago so this is currently the highest-priority stormwater and erosion mitigation project in town. This project is also consistent with the goals outlined in the 2020 Grafton Town Plan, including: - “Protect land, water and wildlife resources.” Pg. 21 - “Provide residents of Grafton with safe and passable roads at all seasons of the year, while respecting the integrity of the natural environment.” Pg. 29 - “Maintain road ditches, bridges and culverts for roadbed drainage, storm water capacity, and prevention of roadside erosion.” Pg. 30 This project is also consistent with the goals and policies outlined in the 2021 Windham Regional Plan: - “Maintain and improve the quality of air, water, wildlife and land resources in the region. (pg. 6)” - “Provide for thoughtful and efficient use of the region's natural resources, including the prevention of surface water and groundwater pollution, the protection of fragile natural habitats and endangered or threatened species, the avoidance of agricultural and other land use practices that lead to soil erosion, the management of woodlands on a sustainable basis, and the sensitive treatment of scenic resources. (pg. 26)” - “Plan for, finance, and provide an efficient system of public facilities and services (such as schools, water and wastewater facilities, highways and bridges) to meet future local, regional, and state needs. (pg. 6)” - “Maintain water flows in streams at levels that support a full range of in-stream uses and values. (pg. 32)” - “Maintain and restore the chemical, biological, and physical quality of the region’s surface water per the objective in State water regulations. (pg. 32)” - “Maintain watercourses, lakes, ponds, wetlands, and vernal pools consistent with State regulations and the highest precedent established by the District Environmental Commission and State Environmental Court in order to protect shorelines, to minimize effects of erosion, sedimentation and other sources of pollution, and to maintain scenic, recreational, and habitat values. (pg. 32)” |  |
| - Does this project: - Benefit a State Designated Center per the link below (i.e., downtowns, villages, or neighborhood growth centers recognized by the Vermont Department of Economic, Housing and Community Development? Not applicable for Environmental Mitigation Categories (5 points max.) http://maps.vermont.gov/ACCD/PlanningAtlas/index.html?viewer=PlanningAtlas - Benefit mobility for disadvantaged populations to include elderly, disabled, minorities, and low-income residents. Please describe this impact (if applicable) in detail. Supporting documentation, including recent data must be included. Not applicable for Environmental Mitigation Categories (10 points max.) |  |
| - Provide a project cost estimate below (project costs below include both federal dollars and local dollars). Projects will be scored based on whether the cost appears realistic for the size and scope of the project. For scoping studies, use PE and Local Project Management lines only. Note: If you are applying for additional funds for an existing project, show the amount being requested for this grant in the PE, ROW, Construction, Construction Engineering, and Municipal Project Management rows below. Also, be clear regarding total project cost and other funding amounts and sources in the additional funding comments box below. (10 points max.) |  |
| Right-of-way / Acquisition (ROW) (appraisals, land acquisition and legal fees) $ 0 |  |
| Construction (construction costs with reasonable contingency) $ 300,000 |  |
| Construction Engineering (cost to provide inspection during construction) $ 25,000 |  |
| Municipal Project Management Costs (minimum of 10% of total PE, ROW and Construction Phases). $ 30,000 |  |
| Total Project Cost $ 355,000 |  |
| Addition Funding Comments: (ex. Total and additional funding for existing projects) The Town of Grafton has an active Capital Budget Committee, which annually proposes to the voters of Grafton a budget to fund structure and paving projects. This year, the Town has committed to paying $45,000 as a local match. |  |
| - Select the eligibility category below (A, B, C or D) that best fits your project and answer the corresponding questions for that category (choose only one category). 10 bonus points will be awarded to projects that are primarily Bicycle or Pedestrian facilities. |  |
| ☐ A. Bicycle and Pedestrian Facilities (includes Safe Routes for Non-Drivers and Conversion of abandoned railroad corridors. - Will the project contribute to a system of pedestrian and/or bicycle facilities? (10 points max.) - Will the project provide access to likely generators of pedestrian and/or bicyclist activity? (10 points max.) - Will the project address a known, documented safety concern? (10 points max.) |  |

☐ B. Community Improvement Activities: - Explain how the project improves the economic wellbeing of the community and/or provide a benefit to state tourism? (10 points max.) - Describe the anticipated impact to the public; degree of visibility, public exposure and/or public use. (10 points max.) - Answer only one of the following based on the type of project: - Construction of turnouts, overlooks, and viewing areas as related to scenic or historic sites. To what extent will the project provide a view of a highly unique and scenic area? - (10 points max.) - Preservation or rehabilitation of historic transportation facilities. Describe the historic significance of the historic transportation facility and the importance of the facility to the state. (10 points max.) - Archeological planning and research related to impacts from a transportation project. Describe the associated transportation project and benefit of the proposed activities. (10 points max.) - Vegetation management in transportation rights of way to improve roadway safety, prevent invasive species, and provide erosion control. Describe the extent of the current problem and the impact on the site and surrounding area. (10 points max.) ☒ C. Environmental Mitigation Activity Related to Stormwater and Highways (Including Salt and Sand Sheds) - Please describe how this application provides environmental mitigation relating to stormwater and highways. (10 points max.) The existing squash pipe culvert does not meet VTrans Hydraulics Manual Standards for stream equilibrium or bankfull width and is prone to failure during high water events. Severe rain storms have become increasingly common in Southeastern Vermont and this culvert has failed consistently during such events, most recently during the July 2023 storms. When this culvert is overtopped, sediment and debris wash into the unnamed tributary and ultimately the Saxtons River damaging the health of the Saxtons River watershed. The Saxtons River is one of the most important watersheds in Southeastern Vermont, and erosion on upper course tributaries such as this does significant damage to downstream ecosystems. Replacing the existing culvert with a 14’ by 7’ foot concrete box culvert based on the recommendations of the attached VTrans Hydraulics Study will prevent future erosion, improving resiliency and protecting the health of the Saxtons River watershed. Fisher Hill Road washes out significantly when the culvert is overtopped. The Saxtons River has been identified by the Agency of Natural Resources as a stressed waterway. Major sedimentation events caused by the failure of the existing undersized do further damage to the health of the watershed. This project will prevent further major erosion events at this location consistent with the State of Vermont's goals for water quality. - What information or data is provided to substantiate the current stormwater problem and associated environmental impacts? (10 points max.) Photos are attached from the July 2023 rainstorm showing the damage. Furthermore, there is significant regular erosion at this site because of non-disaster stormwater events. The town has allocated substantial annual funding to repair regular damages at this site due to the limitations of the existing culvert and this culvert was identified in the 2020 Local Hazard Mitigation Plan as a top local priority due to the extent of regular damage and erosion. Erosion and sedimentation will continue to be an issue until this culvert is replaced with a structure that meets state standards. This harms water quality and endangers the natural environment of the Saxtons River watershed. Erosion and sedimentation in the upper course of the watershed have negative impacts on water quality downstream. There are significant natural, cultural, and recreational resources in the Lower Saxtons River watershed that are threatened by continuing large-scale erosion events due to the undersized Fisher Hill Road structure. Replacing this culvert will prevent future erosion and sedimentation at the site and improve water quality in the watershed. - What substantiating data or information is provided to show that the proposed application is an effective and maintainable solution to the problem? (10 points max.) The proposed 14’ by 7’ foot concrete box culvert is consistent with the recommendations made in the attached Agency of Transportation Hydraulics Study. The new structure will meet VTrans Hydraulics Manual Standards for stream equilibrium and bankfull width. This will ensure that the structure will not fail and that the stream can flow as naturally as possible during major stormwater events preventing future damages and sedimentation. This will also address the regular erosion issues that this culvert experiences annually under non-emergency conditions. This box culvert will improve water quality and protect the aquatic ecosystem of the Saxtons River as well as the larger Connecticut River watersheds. ☐ D. Environmental Mitigation Activity Related to Wildlife i. Please describe how this application will reduce vehicle-caused wildlife mortality or will restore and maintain connectivity among terrestrial or aquatic habitats. (10 points max.) - What information or data is provided to substantiate the current problem and associated environmental impacts? (10 points max.) - What substantiating data or information is provided to show that the proposed application is an effective and manageable solution to the problem? (10 points max.)