VTrans Fall 2023 Transportation Alternatives (TAP)

and

Municipal Highway and Stormwater Mitigation Program Grant (MHSMP)

Combined Application

Thoroughly read the TAP and MHSMP application guidebooks before you begin your application. It includes important program information and step-by-step instructions. Pay particular attention to the application process requirements.  Applications are due by e-mail by December 8, 2023.  Please e-mail the completed application to: Ross.gouin@vermont.gov and Scott.robertson@vermont.gov.

Tyler Bridge Road/Pond Brook Culvert

(Project Name/Title)

Shane Lawrence, Road Forman

(Municipality contact person responsible

for the management of this project)

Town of Monkton

(Town)

05469

(Zip Code)

PO Box 12, Monkton, VT  05469

(Mailing Address)

802-349-4820

(Phone)

highway@monktonvt.com

(e-mail address)

$ 1,054,531

Amount of Federal Funds requested (no more than 80% of the project cost estimate).

$ 263,633

Amount of Local Match.  Example:

Federal Award = $600,000 (80% of total)

Local Match = $150,000 (20% of total)

Total Project Cost = $750,000 (100% of the total)

| County: Addison Town/Village/City: Town of Monkton Specific location, street, or road: Tyler Bridge Road Regional Planning Commission: Addison County Regional Planning Commission If a linear project, what is the length in feet? Is the project on or intersecting to a State maintained highway? Yes ☐ No ☒ - Note: If yes, be sure to include documentation that you have notified the VTrans District Transportation Administrator of the intent to apply for TA funding and have provided them with a brief (one paragraph) description of the proposed project. Project type being applied for: ☐ Scoping ☒ Design/Construction The municipality understands that a typical construction project utilizing TAP or MHSMP Program funds will take roughly three years (min.) in the Design and ROW phases prior to going to construction (as pointed out in the TAP and MHSMP Application Guides)? Yes ☒ No ☐ Does this project have a previously completed scoping or feasibility study? Yes ☒ No ☐ Documents included in support of the grant application Include: - Project Location Map - Report prepared by Shane Lawrence, Town Road Foreman, describing Existing Conditions of the Culvert and Work Performed including photos of pipe. - VTrans Hydraulic Memorandum identifying recommendations and design parameters for a replacement culvert. - Otter Creek Engineers Project Scoping, Early Concepts and Estimates Report. - Zapapa Courage wetlands desktop review for planning purposes. - Total Project Cost Estimate. Note: Attach a map(s) of the project area and clearly show the limits of the project as well as surrounding benefits from the proposed improvement. If the project is within or adjacent to a designated downtown, village or growth center, clearly indicate the relationship of the proposed project to the boundary of the designated area. Color photos of the area are also recommended. Fiscal Information: Accounting System Automated ☒ Manual ☐ Combination☐ SAM Unique Identifier # NWAAQG18JP17 Fiscal Year End Month 12 |  |
| --- | --- |
| Property Ownership: If the proposed project is on private property that will need to be acquired by the Municipality through purchase, easement, or eminent domain (includes temporary construction rights) in accordance with the “Uniform Act”, then the municipality is committed to exercising its right of eminent domain to acquire the rights to construct the project if necessary. Yes ☐ No ☐ Project is within the Town Highway Right-of-Way |  |
| Funding: Does this project already have existing funding? If so, please describe. Yes ☐ No ☒ The Town is looking into ways to fund the local share. Since construction will not take place possibly for 3 years, local share project fund could be included in the annual Town Highway Expense Budget over the next three years. Please note that existing projects will not be considered for additional funding without a current NEPA clearance and ROW clearance. Please provide date of clearances below: N/A Will you accept an award less than you applied for? Yes ☐ No ☒ - If yes, please indicate whether local funds will be used to make up the shortfall, or if the project scope will be reduced. If the project scope is to be reduced, describe what part of the project (please be specific) you would accept partial funding for. Click here to enter text. |  |
| A support letter from the governing body of the applicant municipality or organization and an acknowledgement and source of the local match and commitment to future maintenance responsibility for construction projects is required (must be dated within 1 year of the application). Is a letter of support attached? Yes ☒ No ☐ |  |
| Regional Planning Commission Letter of Support: In order to apply, the project must have a letter of support from the regional planning commission. Is a letter of support attached? Yes ☒ No ☐ |  |
| PLEASE NOTE: If this application is for salt or sand shed funding, the applicant must read and understand the Municipal Assistance Section Salt Shed Application Guide. All of the following scoring questions below must thoroughly convey an understanding of the salt and sand guidance provided. Application Scoring Criteria: - Please give a brief description of the project (be sure to indicate the primary facility type being applied for and be concise). (10 points max.) The project is the replacement and re-sizing of the existing Tyler Bridge Road/Pond Brook Culvert with a precast concrete plank bridge. |  |
| - What is the feasibility of this project? Feasibility (or Scoping) study applications will not be scored on this criterion. Also, please describe the extent of project development to date. (10 points max.) Documents included in support of the grant application Include: - Report prepared by Shane Lawrence, Town Road Foreman, describing Existing Conditions of the Culvert and Work Performed including photos of pipe. - VTrans Hydraulic Memorandum identifying recommendations and design parameters for a replacement culvert. - Otter Creek Engineers Project Scoping, Early Concepts and Estimates Report. - Zapapa Courage wetlands desktop review for planning purposes. - Total Project Cost Estimate. |  |
| - Does this project address a need identified in a local or regional planning document? If so, please describe. (5 points max.) The road segment was assessed as High priority in the VTrans Transportation Resilience Planning Tool scoring a 7/10 on the Criticality criterion. |  |
| - Does this project: - Benefit a State Designated Center per the link below (i.e., downtowns, villages, or neighborhood growth centers recognized by the Vermont Department of Economic, Housing and Community Development? Not applicable for Environmental Mitigation Categories (5 points max.) http://maps.vermont.gov/ACCD/PlanningAtlas/index.html?viewer=PlanningAtlas The project is on a Class 2 Town Highway that connect the designated Monkton Ridge Village Center to VT Route 116 in Hinesburg. - Benefit mobility for disadvantaged populations to include elderly, disabled, minorities, and low-income residents. Please describe this impact (if applicable) in detail. Supporting documentation, including recent data must be included. Not applicable for Environmental Mitigation Categories (10 points max.) Click here to enter text. |  |
| - Provide a project cost estimate below (project costs below include both federal dollars and local dollars). Projects will be scored based on whether the cost appears realistic for the size and scope of the project. For scoping studies, use PE and Local Project Management lines only. Note: If you are applying for additional funds for an existing project, show the amount being requested for this grant in the PE, ROW, Construction, Construction Engineering, and Municipal Project Management rows below. Also, be clear regarding total project cost and other funding amounts and sources in the additional funding comments box below. (10 points max.) |  |
| Right-of-way / Acquisition (ROW) (appraisals, land acquisition and legal fees) $ $0. Construction (construction costs with reasonable contingency) $ 963,568. Engineering and Permits (cost to provide inspection during construction) $ 254,763. Municipal Project Management Costs (minimum of 10% of total PE, ROW and Construction Phases). $ 119,833. Total Project Cost $ 1,318,164. Total Project Cost Estimate attached. |
| Addition Funding Comments: (ex. Total and additional funding for existing projects) N/A |  |
| - Select the eligibility category below (A, B, C or D) that best fits your project and answer the corresponding questions for that category (choose only one category). 10 bonus points will be awarded to projects that are primarily Bicycle or Pedestrian facilities. |  |
| ☐ A. Bicycle and Pedestrian Facilities (includes Safe Routes for Non-Drivers and Conversion of abandoned railroad corridors. - Will the project contribute to a system of pedestrian and/or bicycle facilities? (10 points max.) Click here to enter text. - Will the project provide access to likely generators of pedestrian and/or bicyclist activity? (10 points max.) Click here to enter text. - Will the project address a known, documented safety concern? (10 points max.) Click here to enter text. |  |
| ☐ B. Community Improvement Activities: - Explain how the project improves the economic wellbeing of the community and/or provide a benefit to state tourism? (10 points max.) Click here to enter text. - Describe the anticipated impact to the public; degree of visibility, public exposure and/or public use. (10 points max.) Click here to enter text. - Answer only one of the following based on the type of project: - Construction of turnouts, overlooks, and viewing areas as related to scenic or historic sites. To what extent will the project provide a view of a highly unique and scenic area? - (10 points max.) Click here to enter text. - Preservation or rehabilitation of historic transportation facilities. Describe the historic significance of the historic transportation facility and the importance of the facility to the state. (10 points max.) Click here to enter text. - Archeological planning and research related to impacts from a transportation project. Describe the associated transportation project and benefit of the proposed activities. (10 points max.) Click here to enter text. - Vegetation management in transportation rights of way to improve roadway safety, prevent invasive species, and provide erosion control. Describe the extent of the current problem and the impact on the site and surrounding area. (10 points max.) ☒ C. Environmental Mitigation Activity Related to Stormwater and Highways (Including Salt and Sand Sheds) - Please describe how this application provides environmental mitigation relating to stormwater and highways. (10 points max.) The current facility does not comply with State Stream Alteration Standards for aquatic organism passage. A new plank bridge will provide safe passage for aquatic organisms and other wildlife. The proposed facility design will address any wetland mitigation issues. - What information or data is provided to substantiate the current stormwater problem and associated environmental impacts? (10 points max.) VTrans Hydraulic Memorandum identifying recommendations and design parameters for a replacement culvert. Zapapa Courage wetlands desktop review for planning purposes - What substantiating data or information is provided to show that the proposed application is an effective and maintainable solution to the problem? (10 points max.) Otter Creek Engineers Project Scoping, Early Concepts and Estimates Report ☐ D. Environmental Mitigation Activity Related to Wildlife i. Please describe how this application will reduce vehicle-caused wildlife mortality or will restore and maintain connectivity among terrestrial or aquatic habitats. (10 points max.) Click here to enter text. - What information or data is provided to substantiate the current problem and associated environmental impacts? (10 points max.) Click here to enter text. - What substantiating data or information is provided to show that the proposed application is an effective and manageable solution to the problem? (10 points max.) Click here to enter text. |  |  |