VTrans Fall 2023 Transportation Alternatives (TAP)

and

Municipal Highway and Stormwater Mitigation Program Grant (MHSMP)

Combined Application

Thoroughly read the TAP and MHSMP application guidebooks before you begin your application. It includes important program information and step-by-step instructions. Pay particular attention to the application process requirements.  Applications are due by e-mail by December 8, 2023.  Please e-mail the completed application to: Ross.gouin@vermont.gov and Scott.robertson@vermont.gov.

Church Place and School Street Extension ADA & Ped Improvement

(Project Name/Title)

Scott Pickup

(Municipality contact person responsible

for the management of this project)

Rockingham

(Town)

05101

(Zip Code)

PO Box 370 Bellows Falls, VT 05101

(Mailing Address)

802-376-9780

(Phone)

manager@rockbf.org

(e-mail address)

$ 240000

Amount of Federal Funds requested (no more than 80% of the project cost estimate).

60000

Amount of Local Match.  Example:

Federal Award = $600,000 (80% of total)

Local Match = $150,000 (20% of total)

Total Project Cost = $750,000 (100% of the total)

| County: Windham Town/Village/City: Bellows Falls Specific location, street, or road: Church Place and School Street Extension Regional Planning Commission: Windham Regional Commission If a linear project, what is the length in feet? 2520 square footage on Church Place and School St. Ext Is the project on or intersecting to a State maintained highway? Yes ☒ No ☐ - Note: If yes, be sure to include documentation that you have notified the VTrans District Transportation Administrator of the intent to apply for TA funding and have provided them with a brief (one paragraph) description of the proposed project. Project type being applied for: ☐ Scoping ☒ Design/Construction The municipality understands that a typical construction project utilizing TAP or MHSMP Program funds will take roughly three years (min.) in the Design and ROW phases prior to going to construction (as pointed out in the TAP and MHSMP Application Guides)? Yes ☒ No ☐ Does this project have a previously completed scoping or feasibility study? Yes ☒ No ☐ Note: Attach a map(s) of the project area and clearly show the limits of the project as well as surrounding benefits from the proposed improvement. If the project is within or adjacent to a designated downtown, village or growth center, clearly indicate the relationship of the proposed project to the boundary of the designated area. Color photos of the area are also recommended. Fiscal Information: Accounting System Automated ☐ Manual ☐ Combination☒ SAM Unique Identifier # CZWXVNDZE7D9 Fiscal Year End Month JUNE |  |
| --- | --- |
| Property Ownership: If the proposed project is on private property that will need to be acquired by the Municipality through purchase, easement, or eminent domain (includes temporary construction rights) in accordance with the “Uniform Act”, then the municipality is committed to exercising its right of eminent domain to acquire the rights to construct the project if necessary. Yes ☐ No ☒ |  |
| Funding: Does this project already have existing funding? If so, please describe. Yes ☒ No ☐ Appropriated from the Highway fund and General Fund of FY24 Please note that existing projects will not be considered for additional funding without a current NEPA clearance and ROW clearance. Please provide date of clearances below: n/a Will you accept an award less than you applied for? Yes ☒ No ☐ - If yes, please indicate whether local funds will be used to make up the shortfall, or if the project scope will be reduced. If the project scope is to be reduced, describe what part of the project (please be specific) you would accept partial funding for. ADA compliance and paving project |  |
| A support letter from the governing body of the applicant municipality or organization and an acknowledgement and source of the local match and commitment to future maintenance responsibility for construction projects is required (must be dated within 1 year of the application). Is a letter of support attached? Yes ☒ No ☐ |  |
| Regional Planning Commission Letter of Support: In order to apply, the project must have a letter of support from the regional planning commission. Is a letter of support attached? Yes ☒ No ☐ |  |
| PLEASE NOTE: If this application is for salt or sand shed funding, the applicant must read and understand the Municipal Assistance Section Salt Shed Application Guide. All of the following scoring questions below must thoroughly convey an understanding of the salt and sand guidance provided. Application Scoring Criteria: - Please give a brief description of the project (be sure to indicate the primary facility type being applied for and be concise). (10 points max.) The Ped and ADA upgrade project includes 2,520 square foot of complete paving, 5 ft wide concrete sidewalks and the installation of ADA compliant curb ramps at the intersections of Church Place and School St EXT. This public infrastructure is located within a dense and heavily traveled neighborhood district adjacent to the Bellows Falls Central Elementary School. |  |
| - What is the feasibility of this project? Feasibility (or Scoping) study applications will not be scored on this criterion. Also, please describe the extent of project development to date. (10 points max.) A VTrans TAP23 grant was secured to fund the scoping study. Windham Regional Commission indicates the feasibility and importance of the project: “The lack of ADA compliant ramps and a dedicated crosswalk in the immediate area of the school create barriers for students who live in the village…This project will greatly improve pedestrian accessibility to the elementary school, improving walkability in one of the Windham Region’s most important population centers in addition to promoting physical activity and social engagement for students.” Church Place and School St. Extension are within the Town ROW. WNESU and the Town are in the process of developing preliminary specifications for construction and will coordinate schedules to avoid disruption of the school calendar. |  |
| - Does this project address a need identified in a local or regional planning document? If so, please describe. (5 points max.) - In the Rockingham Town Plan 2024, the Transportation Chapter’s Objectives “direct town transportation funds toward projects that meet the greatest need and impact the most people, and whenever feasible accommodate bicycle and pedestrian facilities in all transportation infrastructure projects.” (pg.14) The Town Plan recommends the development of a “comprehensive sidewalk maintenance plan to address deteriorating sidewalks, crosswalks, and pedestrian bump-outs.” (pg. 15) The Town Plan’s Education Chapter’s Objectives “encourage investments in school-related infrastructure and improve walking and bicycling routes to schools.” (pg. 54) Church Place and School St EXT. adjacent to the Central Elementary School bisect Route 5/Atkinson St. at a heavily traversed intersection and connects walkers and bicyclists to the Middle School on School St. and accessed by many walkers and bicyclists. The Windham Regional Commission Transportation Plan of 2013 indicates “the transportation system should take into consideration the problems of those without access to a vehicle; elderly, disabled, low income, youth and cannot drive.” (pg. 8,9) See WRC LOS for updated addressed need. |  |
| - Does this project: - Benefit a State Designated Center per the link below (i.e., downtowns, villages, or neighborhood growth centers recognized by the Vermont Department of Economic, Housing and Community Development? Not applicable for Environmental Mitigation Categories (5 points max.) http://maps.vermont.gov/ACCD/PlanningAtlas/index.html?viewer=PlanningAtlas This benefits a neighborhood district within the Village of Bellows Falls, but it is outside of the Designated Downtown boundary, See attached maps showing project area, historic neighborhood district and Designated Downtown. - Benefit mobility for disadvantaged populations to include elderly, disabled, minorities, and low-income residents. Please describe this impact (if applicable) in detail. Supporting documentation, including recent data must be included. Not applicable for Environmental Mitigation Categories (10 points max.) WRC comp sidewalk analysis with report expected January 2024. As a community of 65% LMI, the Village of Bellows Falls has a large walking population and includes walking families, younger residents and those with disabilities that have greater difficulty navigating the sidewalks within this dense neighborhood district. |  |
| - Provide a project cost estimate below (project costs below include both federal dollars and local dollars). Projects will be scored based on whether the cost appears realistic for the size and scope of the project. For scoping studies, use PE and Local Project Management lines only. Note: If you are applying for additional funds for an existing project, show the amount being requested for this grant in the PE, ROW, Construction, Construction Engineering, and Municipal Project Management rows below. Also, be clear regarding total project cost and other funding amounts and sources in the additional funding comments box below. (10 points max.) |  |
| Preliminary Engineering (PE) (Engineering, Surveying, Permitting) $ 20,000 Right-of-way / Acquisition (ROW) (appraisals, land acquisition and legal fees) $ 0 |  |
| Construction (construction costs with reasonable contingency) $ 255,000 |  |
| Construction Engineering (cost to provide inspection during construction) $ 5,000 |  |
| Municipal Project Management Costs (minimum of 10% of total PE, ROW and Construction Phases). $ 20,000 |  |
| Total Project Cost $ 300,000 |  |
| Addition Funding Comments: (ex. Total and additional funding for existing projects) Municipal costs within the sidewalk program include Labor Costs of $55K to remove old material which the Town crushes for future gravel use. |  |
| - Select the eligibility category below (A, B, C or D) that best fits your project and answer the corresponding questions for that category (choose only one category). 10 bonus points will be awarded to projects that are primarily Bicycle or Pedestrian facilities. |  |
| ☐ A. Bicycle and Pedestrian Facilities (includes Safe Routes for Non-Drivers and Conversion of abandoned railroad corridors. - Will the project contribute to a system of pedestrian and/or bicycle facilities? (10 points max.) Yes, the Church Place and School St. EXT neighborhood district connects the upper terraces adjacent to the Recreation Center and hiking and biking trails to the Elementary and Middle School neighborhoods. - Will the project provide access to likely generators of pedestrian and/or bicyclist activity? (10 points max.) Yes, by addressing the ADA infrastructure upgrades and improving the sidewalks and roadways, we anticipate more school aged children biking and walking which will leading to a decrease in the number of car trips. A survey taken a few years ago by the Bellows Falls Community Bike Project showed a lack of bicycle riders due to safety concerns. - Will the project address a known, documented safety concern? (10 points max.) The lack of crosswalks and ADA compliant sidewalks creates a barrier for Village youth with unsafe conditions, while limiting access to the playground. |  |

☒ B. Community Improvement Activities: - Explain how the project improves the economic wellbeing of the community and/or provide a benefit to state tourism? (10 points max.) As a community of residents with 65% LMI, many families walk between home, work, and school. Church Place and School St. EXT lie within a heavily traveled residential neighborhood with the Central Elementary School and the Parks Place Community Resource Center that houses multiple service organizations. This project enhances the Village’s economic wellbeing by increasing safety for our young population and pedestrian and bicycle traffic. The current scoping study and project at Atkinson and School Streets will provide safe pedestrian and bicycling crossing and connect the elementary and middle schools to the Recreation Center and hiking and biking trails beyond. - Describe the anticipated impact to the public; degree of visibility, public exposure and/or public use. (10 points max.) The impact will be translated to a safer experience for Bellows Falls youth and low-income residents to increase pedestrian and bicycling traffic, ensuring accessibility to this heavily traversed neighborhood. - Answer only one of the following based on the type of project: - Construction of turnouts, overlooks, and viewing areas as related to scenic or historic sites. To what extent will the project provide a view of a highly unique and scenic area? - (10 points max.) Improvement of sidewalk area will enhance the existing neighborhood walking tour that highlights architecture and historically significant properties, and connects the Historic Downtown to neighborhood districts adjacent to Church Place and School ST. EXT - Preservation or rehabilitation of historic transportation facilities. Describe the historic significance of the historic transportation facility and the importance of the facility to the state. (10 points max.) - Archeological planning and research related to impacts from a transportation project. Describe the associated transportation project and benefit of the proposed activities. (10 points max.) Click here to enter text. - Vegetation management in transportation rights of way to improve roadway safety, prevent invasive species, and provide erosion control. Describe the extent of the current problem and the impact on the site and surrounding area. (10 points max.) Click here to enter text. ☐ C. Environmental Mitigation Activity Related to Stormwater and Highways (Including Salt and Sand Sheds) - Please describe how this application provides environmental mitigation relating to stormwater and highways. (10 points max.) Click here to enter text. - What information or data is provided to substantiate the current stormwater problem and associated environmental impacts? (10 points max.) Click here to enter text. - What substantiating data or information is provided to show that the proposed application is an effective and maintainable solution to the problem? (10 points max.) The impervious surfaces that are currently ☐ D. Environmental Mitigation Activity Related to Wildlife -N/A i. Please describe how this application will reduce vehicle-caused wildlife mortality or will restore and maintain connectivity among terrestrial or aquatic habitats. (10 points max.) Click here to enter text. - What information or data is provided to substantiate the current problem and associated environmental impacts? (10 points max.) Click here to enter text. - What substantiating data or information is provided to show that the proposed application is an effective and manageable solution to the problem? (10 points max.) Click here to enter text.